# Vulnerability Scan Summary — Q1 2026

Document ID: RPT-VULN-Q1-2026 Reporting period: January 1, 2026 – March 31, 2026 Date issued: April 10, 2026 Approver: Sarah Yoon, CISO Author: Alicia Reyes, Security Engineer (Cloud/AppSec) Distribution: Security Steering Committee; Audit & Risk Committee read-only; HITRUST evidence repository (Hyperproof)

## 1. Executive Summary

Vulnerability management for Q1 2026 met SLA targets for critical and high findings (97% and 92% respectively) and showed steady improvement against Q4 2025 in time-to-remediate. The total open finding count decreased 11% quarter over quarter. Two weaknesses persist:

- The legacy on-premises ETL cluster (Raleigh HQ) continues to operate on a quarterly manual scan cadence and a manual patch cadence, in line with its scheduled Q4 2026 decommission. Findings on this asset are reported separately in §6 and remediated under compensating controls per CRA-LegacyETL-2025. This is the operational manifestation of RISK R4 (PHI flow visibility / patching gap on the legacy ETL).

- High-severity SLA compliance at 92% remains below the 95% internal target. Two high findings aged past 30 days during the quarter; both were on a third-party container base image dependent on an upstream maintainer release. Compensating controls applied; root cause covered in §7.

No critical findings exceeded the 14-day SLA in Q1 2026. No vulnerabilities resulted in a security incident this quarter.

## 2. Scope and Methodology

| Asset class | Tool | Cadence | Owner |
| --- | --- | --- | --- |
| AWS cloud posture (all production accounts; us-east-1, us-west-2) | Wiz CSPM | Continuous | A. Reyes |
| Container images (all images deployed to EKS) | Wiz (runtime) + Snyk Container | Continuous + on-build | A. Reyes |
| Application source code and OSS dependencies | Snyk Open Source + Snyk Code | On every PR + nightly | A. Reyes |
| GitHub-hosted repositories (secret scanning, code scanning) | GitHub Advanced Security (CodeQL + Secret Scanning + Dependabot) | Continuous | A. Reyes |
| Managed endpoints (laptops) | CrowdStrike Falcon Spotlight + Jamf Pro / Intune update reports | Continuous | M. Tan |
| Microsoft 365, Okta | Vendor security posture (no scanner) | Vendor-attested + Vanta evidence | J. Park |
| Aurora PostgreSQL, Snowflake | Vendor-managed (RDS/Snowflake patching SLAs) | Vendor-managed | A. Reyes |
| Legacy ETL cluster (Raleigh) | Manual Nessus Professional scan + manual review | Quarterly | A. Reyes |

Wiz, Snyk, and GHAS findings flow into a unified backlog in Hyperproof (HITRUST evidence repository) tagged with severity, asset, owner, and SLA clock. Manual ETL findings are tracked in a separate Hyperproof project that explicitly cross-references RISK R4.

Severity ratings follow CVSS 3.1 base + CISA KEV catalog uplift (any KEV-listed CVE auto-promotes to Critical regardless of base score).

## 3. Open Findings by Severity (as of March 31, 2026)

| Severity | Open count | Within SLA | Past SLA | SLA compliance |
| --- | --- | --- | --- | --- |
| Critical (14-day SLA) | 6 | 6 | 0 | 100% in-window; 97% on rolling 90-day measure |
| High (30-day SLA) | 31 | 28 | 3 | 90% in-window; 92% on rolling 90-day measure |
| Medium (90-day SLA) | 142 | 138 | 4 | 97% |
| Low (180-day SLA) | 287 | 287 | 0 | 100% |
| Total | 466 | 459 | 7 | 98.5% |

The headline rolling-90-day SLA compliance rates are 97% (critical) and 92% (high), against internal targets of 100% and 95%. Q1 2026 is the third consecutive quarter at or above the prior FY25 critical target of 95%.

## 4. Trend vs. Prior Quarter

| Metric | Q4 2025 | Q1 2026 | Direction |
| --- | --- | --- | --- |
| Total open findings (all severities) | 522 | 466 | -10.7% |
| Open critical | 9 | 6 | -33% |
| Open high | 38 | 31 | -18% |
| Mean age open critical (days) | 6.2 | 4.8 | improved |
| Mean age open high (days) | 14.1 | 12.6 | improved |
| Critical SLA compliance | 96% | 97% | +1 pt |
| High SLA compliance | 90% | 92% | +2 pt |
| Findings opened in quarter | 218 | 187 | -14% |
| Findings closed in quarter | 244 | 243 | flat |

## 5. Top 10 Unresolved Findings (as of March 31, 2026)

Listed in priority order (severity then age). Identifiers are internal Hyperproof IDs.

| # | ID | Severity | Asset / Component | Description (summary) | Age (days) | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | VLN-2026-031 | Critical | Container base image: python:3.11-slim derivative used by referrals-api | Upstream OpenSSL CVE; KEV-promoted | 11 | In-flight; image rebuild PR open |
| 2 | VLN-2026-029 | Critical | Wiz finding: IAM role with *:* permissions (legacy CI role) | Over-permissive IAM in non-prod build account | 9 | Remediation in progress; replacement role in PR |
| 3 | VLN-2026-040 | Critical | Aurora PostgreSQL minor version | Upstream maintenance release (vendor-managed) | 5 | Maintenance window scheduled Apr 12 |
| 4 | VLN-2026-027 | Critical | Snyk: node-fetch transitive in toc-ingest | High-CVSS RCE-class CVE | 12 | Renovate PR open; awaiting CI |
| 5 | VLN-2026-035 | Critical | Wiz: public S3 bucket policy on legacy mct-marketing-assets-* | Public-read on non-PHI marketing bucket; risk of data integrity not confidentiality | 7 | Bucket policy correction in PR |
| 6 | VLN-2026-041 | Critical | GHAS Secret Scanning: legacy AWS access key found in archived repo branch | Key already rotated; remediation is repo cleanup | 3 | History rewrite scheduled |
| 7 | VLN-2025-447 | High | Container base image: golang dependency in careplan-api | Awaiting upstream maintainer release | 41 | Past SLA; compensating controls; tracked exception EX-2026-014 |
| 8 | VLN-2025-449 | High | Container base image: node:20-alpine derivative | Awaiting upstream maintainer release | 38 | Past SLA; compensating controls; tracked exception EX-2026-014 |
| 9 | VLN-2026-018 | High | Wiz: EKS RBAC binding granting cluster-admin to deprecated SRE group | Cleanup pending after team reorg | 33 | Past SLA; remediation owner reassigned |
| 10 | VLN-2026-022 | High | Snyk: lodash transitive in population-insights-ui | Patch available; PR in CI | 21 | In-flight |

Findings #7 and #8 are the two high findings that drove the 92% (vs. 95% target) high-severity SLA. Both have written exception requests with compensating controls (documented in REG-EX-01 entry EX-2026-014: WAF rules in front of affected service; runtime container hardening; CrowdStrike behavioral detection).

## 6. Legacy ETL Cluster Findings (R4 — reported separately)

Scope: the legacy on-premises ETL cluster at Raleigh HQ — 4 hosts, scheduled for decommission Q4 2026. Quarterly Nessus Professional scan completed March 24, 2026.

| Severity | Open | Notes |
| --- | --- | --- |
| Critical | 1 | OpenSSL CVE on host OS; manual patch scheduled April 8 (within 14-day SLA from scan) |
| High | 4 | 2 awaiting host OS patch; 2 affected components are slated for retirement with the cluster |
| Medium | 11 | Treated under reduced effort consistent with 2026 decommission plan |
| Low | 17 | Tracked but not actively remediated |

Compensating controls (per CRA-LegacyETL-2025): network egress allowlist with logging at the Raleigh edge firewall; CrowdStrike Falcon installed on all cluster hosts; quarterly manual review of host audit logs by D&R engineer; service accounts restricted to specific source IPs.

Position: the residual risk is accepted under R4 with closure via decommission tracked for Q4 2026. The cluster's findings are excluded from the headline SLA percentages above so as not to obscure the modern-platform metric, but are included in §3 totals.

## 7. Root-Cause Analysis: High-Severity Past-SLA

Two high findings (VLN-2025-447 and VLN-2025-449) breached the 30-day SLA. Root cause: both depend on upstream maintainer releases for fixed images that were not available at the SLA boundary. MCT cannot rebuild a base image without an upstream release.

Mitigations in place: WAF rules; Falcon runtime detection; container hardening flag. Long-term action: evaluate alternative base-image vendors (Chainguard Images) for Q2 2026 pilot. Captured in the FY26 AppSec roadmap.

## 8. KPI Reporting

The following KPIs are reported each quarter to the Security Steering Committee and (annually) to the Audit & Risk Committee:

| KPI | Q1 2026 | Target | Status |
| --- | --- | --- | --- |
| Critical SLA compliance (rolling 90 days) | 97% | 100% | Below target; trending up |
| High SLA compliance (rolling 90 days) | 92% | 95% | Below target; one root cause |
| Medium SLA compliance | 97% | 90% | On target |
| Mean time to remediate critical | 4.8 days | < 7 days | On target |
| % of production images rebuilt in last 30 days | 96% | > 95% | On target |
| OSS dependency PRs auto-merged via Renovate (low/medium severity, passing CI) | 73% | > 70% | On target |

## 9. Look-Ahead

- Q2 2026: pilot Chainguard Images for careplan-api base image to test reduced exposure to upstream lag.

- Q2 2026: complete remediation of EX-2026-014 (assuming upstream availability).

- Q3 2026: re-baseline Wiz prioritization rules to incorporate FAIR ALE weighting on findings.

- Q4 2026: legacy ETL decommission and corresponding closure of R4 / EX-2024-007.

## 10. References

- POL-001 Information Security Policy

- POL-PM-01 Patch Management Policy

- RISK-Cyber-Risk-Register (R4)

- CRA-LegacyETL-2025 Compensating Risk Acceptance

- REG-EX-01 Exceptions Register (EX-2024-007, EX-2026-014)

- RPT-Annual-Penetration-Test-Executive-Summary-2025

## 11. Document Control

| Version | Date | Author | Change summary |
| --- | --- | --- | --- |
| 1.0 | 2026-04-10 | A. Reyes | Q1 2026 quarterly summary; first issue under v3 reporting template |